# Test Plan
Demo Automation Website

_____

Group 2- Maryan,Ghada and Kareen
16th February, 2026

Introduction

This document outlines the testing approach for a Demo Automation Website. We will write the Software Requirements Specification for the website and the strategy that will be used to verify all requirements defined in the website. It ensures that every feature is tested thoroughly and that the software meets the expected levels of quality and reliability before delivery.

Scope

In scope

- Elements

- Forms

- Alerts, Frame & Windows

- Widgets

- Interactions

- Login Book Application

Out of scope

- Book Store + Book API

- Performance testing

- UI testing

- Security testing

Test Environment

- Website: https://demoqa.com/

- OS: Windows 10

- WebServer: Chrome 144.0.7559.133

- Tools: Eclipse,Selenium,Testng,Trello, Google sheet for Test Cases, Bug Reports, and RTM.

Test Schedule

| Phase | Deliverable | Date |
| --- | --- | --- |
| Phase 1 | Select demo website for testing, select workflow and prepare Trello board,SRS documentation, Test plan | 16th Feb 2026(one day) |
| Phase 2 | Test Cases (Positive & Negative) in Excel + RTM + set up a Java Maven project | 17th Feb 2026(one day) |
| Phase 3 | Automation coding + generate TestNG report | 18th-19th Feb 2026(two days) |
| Phase 4 | 20-minute presentation for all the deliverables | 20th Feb2026(one day) |

Testing Approach

The project follows an Agile methodology, with testing done alongside daily development work. Functional testing is the main focus to ensure the Demo Automation Website works correctly from start to finish. Team members update each other daily in Scrum meetings about what they have completed, what they plan to do, and any problems they face. This helps track progress and ensures all the website features are tested properly.

Test deliverables

Before Testing "Preparation Deliverables”

- Trello Board setup

- Test Plan

- Test Environment setup (selenium + testNG)

During Testing “Execution Deliverables”

- Test Cases and their execution

- Bug Report

- RTM

- Automation code

- SRS documentation

After Testing "Closure Deliverables”

- Test Summary Report

- TestNG report

Used Tools

The following tools will be used to manage and track testing activities:

1.   Google sheets: To create and maintain test cases, Bug Report, RTM and Test Summary Report.

2.     Google Docs: To document the test plan.

3.     Trello: To track tasks, monitor progress, and manage daily testing activities.

4. Teams: To communicate with each other and for Daily Scrum.

5. Eclipse(selenium + testng): To automate a test case

Assignments for the team:

| Team Member | Role | Responsibilities |
| --- | --- | --- |
| Maryan Kassis | QA Lead | - Test plan - Elements application parts |
| Ghada Sawalha | Scrum Master | - SRS Documentation - Forms and Widgets parts |
| Kareen Khoury | QA Engineer | - Workflow and Trello setup - Alerts, Frames& Windows, and Interactions parts |